2 week intervals for each iteration

5 Iterations in fall (22nd Sep to Dec 1st)

5 Iterations in spring (3 between Jan 25th March 8th and 2 until April 5th)

Tuesday Thursday 12:30-2 (In Person Scrum Meetings)

Monday Friday 1-2 In Person

Bring all devices to in person meetings.

Iteration starts every other Saturday and ends every other Friday.

Code is due by the Wednesday at 12:30PM.

Code Documenting/Formatting (And Paper Documentation) Wed 12:30PM to Thurs 12:30PM.

Code Testing/Debugging Thurs 12:30PM to Friday 3PM

Monday Scrum- Code Checkup

Tuesday Scrum- Code Checkup, show progress on device.

Thursday Scrum- Code Checkup, How far we got, what needs testing